# Field Alignment Issue Memo / 현장 정도 이슈 메모

Reference: YD-2511-H689

Area: Engine Room Access / 대상 구간: Engine Room Access

Due: 2025-12-20 22:32 (KST) (회신 기한)

Observation: misalignment found during installation (평행/수평 오차 확인) @ Engine Room Access

Suspected cause: 기초(Foundation) 레벨링 미흡 (추정 원인)

Temporary action: temporary support 설치 (임시 조치)

Risk: rework + delay + potential owner/class comment (재작업/지연/추가 코멘트 리스크)

Required: approval of final rectification method (최종 수정 방안 승인 필요)

Attached records: measurement log / photo evidence / corrective action draft (KO/EN mixed).